# Statement of Work (SOW)
LBM Marketing Assistant SaaS

Version: 1.1
Date: 2026-01-23

# 1. Overview

This SOW defines the phased scope and technical specifications for building an AI-powered marketing assistant for LBM (Lumber & Building Materials) wholesalers/dealers. The product generates consistent, on-brand promo assets from either (a) vendor/ERP exports or (b) manual product entry, producing print-ready PDFs first and expanding to email and social outputs. The document is organized into 'vibe-codable chunks' with bracketed tags.

## 1.1 Goals

Ship a paid MVP quickly: Promo -> Print flyer PDF, with easy onboarding from a website URL.

Expand outputs (email + social) and template library to drive retention and ARPA.

Add multi-branch, user roles, and import mapping to land larger dealer groups.

Keep the core engine reusable for adjacent verticals (e.g., Garden Centers, ELV distributors).

## 1.2 Non-Goals (initially)

No social scheduling/auto-posting in early phases.

No CRM, ads manager, or full Canva-like editor.

No real-time ERP sync/write-back in early phases.

No full multi-language UI localization early (output-language variants can come later).

# 2. Product Scope by Phase

Start each build session by referencing the chunk tag, e.g., “I’m vibe coding [P1-Brand-Bootstrap]”.

## 2.1 Phase 1 - MVP (Onboarding + Promo -> Print)  [P1]

Objective: Deliver a sellable MVP that turns a promo into a print-ready flyer PDF in minutes.

In scope:

[P1-Brand-Bootstrap] Website URL onboarding: auto-detect logo + brand colors (best-effort), user confirms/edits.

[P1-Manual-Product] Manual promo builder: add items by SKU/name/price; optional product URL to prefill title/image.

[P1-Ingest] CSV/XLSX upload parsing into normalized promo items.

[P1-Templates] 3–5 print flyer templates + template picker.

[P1-Editor] Promo editor: edit/remove items, headline/subhead/CTA, reorder basic.

[P1-DocGen] Render pipeline: preview images + final PDF export; watermarking for Free tier.

[P1-Backend-API] Core REST API: accounts, brand kits, promos, items, assets, jobs, usage.

[P1-Users] Basic user management: multi-user accounts + invites; roles: Owner/Admin (minimal).

[P1-Billing] Stripe billing + tier gating + monthly promo usage counting.

[P1-Admin] Minimal admin view/logs: errors, job failures (internal).

Out of scope: Email/social outputs, multi-branch pricing, deep ERP integrations, social auto-posting.

Deliverables:

Deployed MVP on AWS (dev + prod).

Free tier: 1 promo/month, print-only, watermark, limited templates.

Starter tier: 10 promos/month, print-only, no watermark, saved brand kit, all Phase 1 templates.

Promo generation flow end-to-end: URL onboarding OR upload/manual entry -> edit -> preview -> export PDF.

Acceptance criteria:

User can enter a website URL and see a prefilled brand kit (logo + colors) within 30 seconds; can override and save.

User can create a promo without imports by adding 3+ items manually and exporting a flyer.

Typical CSV/XLSX upload produces a usable PDF in < 2 minutes (including rendering).

Limits enforced: Free cannot exceed 1 promo/month; watermark present on Free exports.

Template picker works and exported PDFs do not clip text at 100% zoom.

## 2.2 Phase 2 - Multi-Channel Outputs + Library  [P2]

Objective: Make each promo reusable across channels (print + email + social) and increase retention.

In scope:

[P2-Outputs] Email output: subject + body + simple HTML.

[P2-SocialAssets] Social outputs: 1080x1080 image + captions (FB/IG/LinkedIn variants).

[P2-Templates] Template library expansion (6–10 templates) + categories (monthly specials/vendor spotlight/clearance).

[P2-History] Promo history + duplicate/reuse + folders (optional).

[P2-Brand-Bootstrap] Improved website extraction (favicon/OG fallbacks, palette refinement/contrast checks).

[P2-Manual-Product] Improved URL scraping + saved favorites/snippets (optional).

[P2-Users] Roles: Admin vs Member; restrict billing/brand kit to Admin.

Deliverables:

Pro tier: 30–50 promos/month, Print + Email + Social outputs.

Download bundle (.zip): PDF + social images + email HTML + captions.

Template previews and consistent rendering across sample promos.

## 2.3 Phase 3 - Multi-Branch + Imports/Integrations  [P3]

Objective: Land larger dealer groups via branch variants, roles, and repeatable imports.

In scope:

[P3-Branches] Branch entity + branch-specific pricing/CTAs + branch export packs.

[P3-Users] Expanded roles: Admin, Marketing, Branch Manager; branch-scoped permissions.

[P3-Imports] Mapping profiles for CSV/XLSX; reusable column mappings; optional scheduled import via S3 drop.

[P3-ERP] Lightweight ECI-compatible imports (export files, not deep sync).

[P3-CoOp] Vendor co-op tagging + summary exports (CSV/PDF).

Deliverables:

Dealer tier: 100+ promos/month, multi-branch, roles/permissions, co-op tracking.

Branch-specific exports for the same promo.

Import mapping reduces repeat-upload friction.

# 3. Functional Requirements (by area)

## 3.1 Website Brand Bootstrap  [FR-Brand-Bootstrap]

Input: website URL.

Outputs (best-effort): logo candidates, primary/secondary palette suggestions, optional font suggestions.

User confirmation step required; never auto-apply without review.

Fallbacks: favicon, OpenGraph image, header logo, CSS variables when available.

Store as BrandKit (logo_url, colors, fonts, default CTA).

## 3.2 Promo Item Creation (Upload + Manual + URL)  [FR-Ingest] [FR-Manual-Product]

Upload: CSV/XLSX with required fields (name, price) and optional (SKU, unit, category, vendor, image_url).

Manual: add item rows in UI with SKU/name/price/unit; bulk paste supported (optional).

URL add: user pastes product URL; system attempts to extract title + image; user confirms fields.

Normalization: currency coercion, trim whitespace, duplicate detection by SKU or name similarity.

## 3.3 Templates & Rendering  [FR-Templates] [FR-DocGen]

Phase 1: 3–5 templates (Letter), with a simple picker and preview.

Phase 2: expand to 6–10 templates and add square social variants.

Render preview images quickly (for UX), then export final PDF.

Watermarking for Free tier; no watermark for paid.

## 3.4 Outputs  [FR-Outputs]

Phase 1: Print PDF only.

Phase 2: Email (subject/body + simple HTML) and Social (caption + 1080x1080 image).

Phase 2+: Download bundle ZIP with consistent naming conventions.

## 3.5 User Management & Billing  [FR-Users] [FR-Billing]

Entitlements: feature flags + monthly promo limits (count promos, not per-output generations).

Free: 1 promo/month, print-only, watermark, limited templates.  [TIER-Free]

Starter: 10 promos/month, print-only, saved brand kit, all Phase 1 templates.  [TIER-Starter]

Pro: 30–50 promos/month, print + email + social, template library, ZIP bundle.  [TIER-Pro]

Dealer: 100+ promos/month, multi-branch, expanded roles, co-op tracking.  [TIER-Dealer]

User management: invites + roles; restrict billing actions to Admin/Owner.

# 4. Technical Architecture (AWS)

## 4.1 Recommended AWS Services  [ARCH-AWS]

Route 53 (DNS), CloudFront (CDN), S3 (uploads + generated assets)

API Gateway (HTTP) or ALB

ECS Fargate (API + workers), ECR (images)

RDS Postgres (primary DB)

SQS (job queue)

Secrets Manager (keys), CloudWatch (logs/alarms)

Optional Phase 2+: Redis (ElastiCache) for rate limits/caching, WAF

## 4.2 High-level Data Flow  [ARCH-Flow]

Frontend requests presigned S3 URL -> uploads file directly.

Backend creates Promo + Upload record -> enqueue SQS job.

Worker parses -> stores PromoItems -> triggers render jobs.

Renderer writes preview images + PDF to S3 -> backend returns signed URLs.

Billing/usage checked before enqueueing expensive jobs.

# 5. Backend Specification

## 5.1 Stack  [BE-Stack]

TypeScript (Node) or Python (FastAPI)

Auth: Clerk/Auth0/Cognito (hosted recommended)

DB: Postgres; Migrations via Prisma/Alembic

Async: SQS + worker service

Rendering: Playwright/Chromium (HTML->PDF) or PDF engine; image rendering for previews/social

## 5.2 Data Model (core)  [BE-DataModel]

Account, User, Invite

BrandKit

Promo, PromoItem

Upload

Job

Asset

Usage (monthly counters)

Plan/Entitlement (cached from Stripe)

## 5.3 API Endpoints (Phase 1 minimum)  [P1-Backend-API]

Brand: POST/GET /brand-kit, POST /brand-kit/bootstrap-from-url

Promos: POST/GET /promos, GET /promos/{id}, POST /promos/{id}/duplicate

Items: POST /promos/{id}/items (bulk replace/patch), POST /promos/{id}/items/from-url

Uploads: POST /promos/{id}/upload (presigned URL)

Render/Export: POST /promos/{id}/render, GET /promos/{id}/assets

Usage/Billing: GET /usage, POST /billing/checkout, Stripe webhooks

## 5.4 Workers & Job Types  [BE-Pipeline]

ParseUploadJob, BrandBootstrapJob, ProductUrlScrapeJob

RenderPreviewJob, RenderPdfJob, RenderSocialImageJob (Phase 2), ExportZipJob (Phase 2)

Plan enforcement gate before render/export jobs

# 6. Frontend Specification

## 6.1 Stack  [FE-Stack]

Next.js + TypeScript

Tailwind UI (shadcn or similar)

React Query/SWR for API calls

Direct-to-S3 upload using presigned URLs

## 6.2 Screens & Flows (vibe-codable)  [FE-Flows]

[P1-Frontend] Auth + App shell

[P1-Brand-Bootstrap] Onboarding: enter website URL -> review brand kit -> save

[P1-Promo-Builder] Create promo: upload OR manual add OR add-by-URL; item review + edit

[P1-Templates] Template picker + preview

[P1-Export] Export PDF + download

[P1-Billing] Upgrade/manage plan

[P1-Users] Invite teammate + manage roles (minimal)

# 7. Vibe-Codable Chunk Index (master)

[P1-Brand-Bootstrap] Website URL -> logo/colors -> editable brand kit

[P1-Manual-Product] Manual items + product URL add

[P1-Ingest] CSV/XLSX upload + normalization

[P1-Templates] 3–5 templates + picker

[P1-Editor] Item/headline edits + preview

[P1-DocGen] Render preview + final PDF + watermarking

[P1-Backend-API] REST API + auth middleware

[P1-Users] Invites + basic roles

[P1-Billing] Stripe + entitlements + usage limits

[P2-Outputs] Email outputs

[P2-SocialAssets] 1080x1080 social images + captions

[P2-Templates] Library expansion

[P2-History] Promo history + reuse

[P3-Branches] Multi-branch pricing + packs

[P3-Imports] Mapping profiles + scheduled imports

[P3-CoOp] Vendor co-op tagging + reports